# SalonEase: Final Build Plan

Raheem Make Up Studio and Salon

This plan condenses the build into 10 phases with measurable deliverables. Customers do not have accounts: they book as guests through a public booking page and check status with a booking reference code. Only the owner and staff log in.

# Overview

## Technology Stack

| Layer | Choice |
| --- | --- |
| Frontend | React + TypeScript + Vite |
| Styling | Tailwind CSS |
| Backend | Node.js + Express + TypeScript |
| Database | MySQL/MariaDB |
| Authentication | JWT in HttpOnly cookies (owner and staff only) |
| API / Deployment | REST API; Docker |

## Roles

| Role | Access |
| --- | --- |
| Owner/Admin | Full access |
| Staff/Stylist | Own schedule, appointments, service completion, customer history |
| Guest customer | Public booking only, no login |

## Appointment Statuses

PENDING, CONFIRMED, IN_PROGRESS, COMPLETED, CANCELLED, NO_SHOW. Define these as central enums.

# Phases

## Phase 1: Requirements and Scope

- Deliverables: requirements document, role/permission matrix, process flows (inquiry, walk-in, advance booking, staff assignment, completion, inventory), use-case diagram, business rules.

- Done when: every business rule is written and testable. These include no overlapping stylist appointments, a completed appointment creating a transaction, completed services deducting stock, and low stock raising an alert.

## Phase 2: Architecture and Database Design

- Deliverables: ERD, schema and migrations, data dictionary, API outline, auth/authorization design.

- Core tables: users, staff, customers (guest records), services, service_categories, appointments, appointment_services, transactions, transaction_items, inventory_items, inventory_transactions, service_supplies, staff_schedules, notifications, activity_logs.

- Done when: migrations run cleanly on an empty database and the ERD matches the schema.

## Phase 3: Authentication and User Management (Owner and Staff)

- Deliverables: login/logout, change password, staff account create/activate/deactivate, RBAC middleware, protected routes.

- Done when: a staff account cannot reach owner endpoints (returns 403), deactivated staff cannot log in, and passwords are hashed.

## Phase 4: Service Management

- Deliverables: service CRUD, categories, price, duration, archive and activate/deactivate, search and filter.

- Done when: archived services disappear from booking but stay in past records.

## Phase 5: Staff Schedules and Availability

- Deliverables: weekly schedules, day-offs, breaks, availability API, available-time-slot calculation.

- Done when: slots are only offered inside working hours, outside breaks and day-offs, and long enough for the service duration.

## Phase 6: Appointments and Guest Booking

- Deliverables: public booking flow (service → stylist → date → time → guest details → review → submit), booking reference code and status lookup, staff walk-in booking, calendar view, status management, conflict detection.

- Guest-booking safeguards: rate limiting and basic bot protection on the public endpoint, plus input validation.

- Done when: a 10:30–11:30 booking is rejected for a stylist already booked 10:00–11:00, and concurrent submissions for the same slot create only one appointment.

## Phase 7: Customer Records, Service History and Transactions

- Deliverables: guest records created or matched from booking details, customer search and profile, service history, service notes, transaction creation on completion (subtotal, discount, total, payment method: cash/GCash/card/other), receipt, transaction history.

- Done when: completing an appointment automatically creates a transaction and a history entry with the correct totals.

## Phase 8: Inventory, Auto-Deduction and Low-Stock Alerts

- Deliverables: inventory items and categories, a stock movement ledger (STOCK_IN, STOCK_OUT, ADJUSTMENT, DAMAGED, EXPIRED), service-to-supply mapping, automatic deduction on completion, stock status (NORMAL, LOW STOCK, OUT OF STOCK), owner alerts.

- Rule: stock is never overwritten directly. Every change is a movement record that produces a new balance.

- Done when: completing a service that uses 2 units from a stock of 5 leaves 3, a movement record exists, and falling to or below the minimum triggers an alert.

## Phase 9: Dashboard, Notifications and Reports

- Deliverables: owner dashboard (today’s appointments, completed services, revenue, low-stock count, status breakdown), in-system notifications (new, changed and cancelled bookings, low stock), appointment, sales, inventory and customer reports with PDF/Excel export.

- Done when: dashboard figures match the underlying records exactly. Accuracy comes before charts.

## Phase 10: Testing, Deployment, Documentation and Evaluation

- Deliverables: functional tests per module, edge-case tests (double booking, cancellations, no-shows, day-offs, outside-hours bookings, insufficient stock, archived services, shared supplies across services), security tests (authorization, SQL injection, XSS, CSRF, rate limiting), UI/accessibility pass, production deployment with HTTPS and backups, user manual, system evaluation with the salon’s owner and staff.

- Done when: all critical tests pass, deployment checklist is complete, and evaluation results are recorded.

# Working Rules for Each Phase

- Build only the current phase.

- Report deliverables and test results against the “done when” criteria.

- Wait for approval before starting the next phase.

# Out of Scope

Unless your adviser requires it: online payments, SMS/email integration, customer accounts, loyalty points, payroll, multi-branch support, AI recommendations, advanced analytics.